# CCP4 automation Steering Technical Advisory Board meeting

Location: York Unviversity YSBL J005

Date: 3 March 2004

Present:

Airlie McCoy (Cambridge)

Tadeusz Skarzynski (GSK)

Charlie Bond (Dundee)

Paul Emsley (York)

Maria Turkenburg (York)

Peter Briggs (Daresbury)

Charles Ballard (Daresbury)

# Discussion points

Strategy:

- Review current suite capabilities

- Set up test suite – initially to be used for calibrating CHART

- Build up from small isolated scripts

Requirements:

- Modular design

- Command line and interface

- Database and file requirements

- Information retrieval from legacy code (markup vs. parsing)

- Information retrieval for user (sensible summary information, possibly hierarchical in nature)

Phasing from coordinates - MR pathway:

Of particular interest to high through put pharmaceutical.

- Proposed route

  - Data preparation (symmetry etc)

  - SSM (Aligned models – PHASER can take ensembles/weighted transform of PDBs to SF)

  - PHASER  (refined MR models)

  - PIRATE (bias removal/solvent flattening)

  - Refmac-arp/warp

- Notes

- PHASER requires model/Sfs and cell contents (automatic from XML, PP has sequence tool)

- SSM based alignment tool, including weighting on homology(?)

- Discuss with Alexei Vagin and Garib Murshudov automation of molrep and what they are doing about the use of fragments and folds. (MR developers meeting?)

- Discuss idea of flexible domains with Alexei

Desires:

- Auto AMoRe wrapper (PE and Martin Noble have offered csh based amore automation scripts)

- XPREP equivalent.  Automatic spacegroup determination. Recoding of truncate etc

- SSM based alignment tool

- Standalone version of coot libraries, particularly structure completion/ ligand fitting

- Ligand fitting pipeline is desired by TS (GSK).  Working on their own version. (cf Astex)

  - Mosflm->scala->truncate->ecalc->amore->dm->refmac/arp

Actions

- Review of program capabilities and discussion of flows (crystallographSer input)

- MGWT set up test suite of examples to run CHART, SOLVE, autoSHARP, etc

- TS (GSK) to supply MGWT with test cases

- CB to introduce DNA people to TS (DNA operation on images)

- CB to approach Eugene Krissinel to discuss SSM

- PE to generate stand alone versions of the coot ligand fitting routines

- XML markup of programs in CHART (revise, scaleit, ecalc dm, mlphare)

Meeting Schedule/Timetable:

- Review after 3 months, early June

New code review:

- PHASER and CLIPPER ECALC replacements separately exist