CCP4 WG1 Meeting Jan. 8th 2005

NAME: PETER BRIGGS

PROJECT TITLE: CCP4 (core Daresbury group)

2004 ACTIVITIES: Technical support and development Coordinated release of CCP4 v5.0 (May 04) and subsequent patch releases; held post-implementation review in October 04; developed automated downloader script for 5.0* binaries Contributed to revisions to new CCP4 academic and commercial software licences Line manager to Maeri Howard (May 04), Francois Remacle (new core programmer, Oct 04) and Wendy Yang (CCP4-BIOXHIT developer, Dec 04) CCP4i support & development, including: new SHELXC/D/E interface, new functionality to MapSlicer, improvements to task installer, groups of 4 MTZ labels Contributing to release 6.0 (“Ingleton”) particularly in the areas of testing and QA BIOXHIT activities: worked on development of prototype db handler, developed project plans, recruited new programmer, attended meetings and presented posters and talks Publicity and education: ACA 2004 (Chicago), co-organised and spoke at joint CCP4-PDB workshop, manned CCP4 exhibit stand, presented joint poster; SR User Meeting 2004, presented poster

2005 PLANS: CCP4i developments: Develop MapSlicer, MTZ hierarchical viewer, Data Harvesting tools Investigate “next generation” CCP4i BIOXHIT activities: co-ordinate CCP4 contributions to BIOXHIT in areas of data management, standards and automation; co-organise standards workshop in February 05 Publicity and education: co-organise CCP4 workshops and exhibits at ACA 2005 (Orlando) and IUCr 2005 (Florence) Investigate links with software projects for techniques complementary to PX Continue technical support role, contribution to release 6.0 and line management activities

What hindered your progress this year: Difficulties resolving licensing issues delayed release 5.0 Significant reduced manpower in core group for approximately 6 months after departure of Alun Ashton in May 04

What would assist your progress in 2005: Clear air between releases to consolidate other developments Increase in staff effort available in core group

PRESENT COLLABORATORS: core Daresbury staff, Graeme Winter (e-HTPX), Harry Powell (MOSFLM), Eleanor Dodson, Liz Potterton, Maria Turkenburg

POTENTIAL COLLABORATORS: Chris Morris (PIMS), Norman Stein (CCP4 Automation), non-CCP4 partners in BIOXHIT project